## Slide 1
Form 526 – Disability Compensation
  Original Claim
Decision Review
  Higher Level Review
  NOD
  Supplemental Claim
    ITF in Supplemental Claim process
Changes to Form 526
EVSS Integration Hardening
  Resolution of Error Rates
Migration of Letters from eBenefits to va.gov
Now
(July ‘19 – December ‘19)
Next
(January ‘20 – March ‘20)
Benefit Delivery at Discharge Claims
Complete ancillary forms
  8940 and 4192
Form 526 Enhancements
  Improvements
  New condition autofill – Veteran’s disability identification
New APIs and swapping of middle systems
Decision letter – online display
Additional Claim forms from 526 flow
Claim Status API swap
Burial benefits
Notifications
DD214 Discharge papers
Future
(April ’20 - ongoing)
Notes: Form 686 – moving to eBenefits team
Burial benefits – may be moving to another team
Notifications – may hand off to, or work with, Authenticated Exp team